- Open ShopPAK

- Open Small Hardware WO

- Open Action Items / Milestones tab

- Ensure that the milestones have been selected at the Work Order level.

- If this is a new order follow the below instructions to copy the Milestone Template. If this is further work for an existing order and the milestone template has already been copied then skip to step ???

- Left click on top of Milestones grid to open menu

- Select Copy Milestones Template

- Select the Cubicles, with yes in the scoreboard column. It is important to select the correct template as Scoreboard will only recognize one template

- Milestones have been populated, ready for dates to be set.

- Right click the row for this small hardware WO

- Click Edit Job Item / Work Order Milestones

- Click Adjust Job Item/WO Wait Days

- Set the Job Item/WO Wait Days to 0 for every Milestone except for Plans to Factory which is to be 1

- Set Target Milestone Date of Measurements Received to Today’s Date

- Click Calc Target Milestone Dates

- Skip Saturday and Sunday

- Highlight all Milestones to Job Programmed by selecting them in the LH grey column

- Click Update Completion Dates

- Leave “Set completion date to it’s target milestone date” selected and click OK

- All milestone dates are now set up. Click OK to save the changes.

- WO can continue processing & manufacture now.